Planning Phase

Introduction
The purpose of this initial planning phase, is just to get an idea of the time frame, and to try and narrow down what specific features are required for a first release.
So, I want to try and start this off in a somewhat formal way. I would like to have a sit down meeting with the three of you: Yvonne, Kevin, and Byron. My hope is to lead a set of question and answer sessions, where I can start gathering a list of requirements. I expect that we will need to have two meetings at first. Each separated by a day or so, and each meeting being about an hour long.
Design Document
After these meetings, I hope to have a fairly specific Design Document of the requirements. This will give me a good idea of how long before I can have a usable website. I will be able to narrow down a list of must have features, which need to be accomplished first.

Now, this design document won't be set in stone. I want to make the development very iterative, so this design document will evolve over time. You will of course see how the website is developing, and want to add, or remove features. You will have new ideas, and change your mind on past ideas.

I will have this design document hosted somewhere online that you can look at if you desire. And this will be updated over the course of development.
First Meeting
For our first meeting, I want to start to get a good idea of what your expectations are, and what you would like the site to accomplish.
Following are a few questions that I would like you to think about, and hopefully write down some notes. If you have any questions to ask, also write those down. Most of these questions are purposely open-ended and generic. They are meant to get you thinking about what the real goals of the site are. The answers to these questions will help me ask more specific questions.
Now, it would be great if you all could think of these questions separately, without discussing it before the meeting. This way, you can come to the meeting with separate viewpoints. It's very interesting and helpful to see what the other people expect from the site, without having your mindset changed by other thoughts and opinions. This way in the meeting we can have a few different perspectives to discuss.
Questions

Users:
- Who will your users be?
  - Just Do No Harm Clinic patients?
  - Do you see your user group expanding past this?
- Over the first year, how many users do you expect (or hope) to have?
  - Over the first two years?
- How do you see a user getting access to the site?
- How often will a user come back to the site?
Administrators or Office Users:
- Who needs access to the site from the back end?
- What tasks will a office user need to accomplish?

Orders and payment:
- How will a user give payment?
- How will orders be filled once they are entered?
Layout:
- Do you have any sites in mind that you like?
  - Anything you would like to emulate?
- Do you have sites in mind that you dislike?

Branding:
- Do you have any names in mind?
- Do you have any logo, or graphic ideas?
Meta:
- Do you have a date in mind that you hope to launch?
- Do you know of any other companies doing a similar thing?